**Project: Woodson Park Academy & YMCA-ELC**

**Week Ending: July 12th, 2019**

**THIS WEEK:**

* Site contractor’s survey crew onsite – continues
* Erosion control, silt fence and tree save installed
* Landscape Architect marked remaining trees to be posted
* Had pre-install meeting with TA Jones of COA
* COA watershed is installing new 8” water line off of Hollowell with no cost to this project.

A picture containing ground, outdoor

Description automatically generatedA tree in a forest

Description automatically generated

COA install of new water main Tree Save installed

**NEXT WEEK – July 15 thru July 19:**

* Erosion control per LDP plans
* Install web cam

**PAYMENT STATUS:**

* Gmp#1 $3,703,488.00
  + Paid to date amount $0.00
* GMP#2 $28,686,295.00
  + Paid to date amount $0.00

**SCHEDULED DATE OF SUBSTANTIAL COMPLETION**

* WPA – September 17, 2020
* YMCA-ELC - September 14, 2020

**PREPARED BY:**

* **Matt Dauber, Carroll Daniel Construction Co.**