**Project: Woodson Park Academy & YMCA-ELC**

**Week Ending: July 19th, 2019**

**THIS WEEK:**

* Site contractor onsite began grading temp pond
* Georgia Power hauled off transformer
* COA watershed is installing new 8” water line off of Hollowell with no cost to this project – began testing

 

****

**NEXT WEEK – July 22 thru July 26:**

* Erosion control per LDP plans
* COA continues waterline
* Level construction to walk site looking at tires to remove
* Install web cam

**PAYMENT STATUS:**

* Gmp#1 $3,703,488.00
	+ Paid to date amount $0.00
* GMP#2 $28,686,295.00
	+ Paid to date amount $0.00

**SCHEDULED DATE OF SUBSTANTIAL COMPLETION**

* WPA – September 17, 2020
* YMCA-ELC - September 14, 2020

**PREPARED BY:**

* **Matt Dauber, Carroll Daniel Construction Co.**