**Project: Woodson Park Academy & YMCA-ELC**

**Week Ending: August 16th, 2019**

**THIS WEEK:**

* Storm Structures delivered
* Demo continued
* Hauled off mulch
* CDCC staked out for 6 additional bores

A pile of dirt

Description automatically generated A truck driving down a dirt road

Description automatically generated

**A group of people in a dirt field

Description automatically generated A house on a dirt road

Description automatically generated**

**NEXT WEEK – August 19 thru August 23:**

* Continue with building pad
* Haul off of concrete debris
* Trash clean up

**PAYMENT STATUS:**

* Gmp#1 $3,703,488.00
  + Paid to date amount $0.00
* GMP#2 $28,686,295.00
  + Paid to date amount $0.00

**SCHEDULED DATE OF SUBSTANTIAL COMPLETION**

* WPA – September 18, 2020
* YMCA-ELC - September 16, 2020

**PREPARED BY:**

* **Matt Dauber, Carroll Daniel Construction Co.**