**Project: Woodson Park Academy & YMCA-ELC**

**Week Ending: August 30th, 2019**

**THIS WEEK:**

* Grading continued
* Haul off of rubble and haul in of fill
* French drain installed

 

****

**NEXT WEEK – September 2 thru July 6:**

* Aggregate piers
* Grading

**PAYMENT STATUS:**

* Gmp#1 $3,703,488.00
	+ Paid to date amount $0.00
* GMP#2 $28,686,295.00
	+ Paid to date amount $0.00

**SCHEDULED DATE OF SUBSTANTIAL COMPLETION**

* WPA – September 28, 2020
* YMCA-ELC - September 16, 2020

**PREPARED BY:**

* **Matt Dauber, Carroll Daniel Construction Co.**